ORDINEX

Complete Implementation Guide

From Step 41 to Production-Ready VS Code Extension

Document Version: 2.0

February 2026

# PART 1: EXECUTIVE ASSESSMENT

## 1.1 What You Are Building

Ordinex is an AI-powered code assistant VS Code extension that differentiates from Cursor, Windsurf, and Bolt through:

- Trust-First Architecture: Event-sourced, deterministic, auditable

- Governed Autonomy: Policy-based execution with explicit approval gates

- Recoverability: Checkpoints, restore, resume after crash

- Enterprise-Ready: Audit trails, scope control, replay capabilities

## 1.2 Current Status (Steps 1-40 Complete)

Completed Components:

- Core architecture: Event-driven runtime, state machine agent

- UI Framework: Mission Control with Mission/Systems/Logs tabs

- Interaction Modes: ANSWER, PLAN, MISSION

- Tool Execution: Approval-gated, policy-based

- Greenfield Scaffold: Recipe-based project creation with design packs

- Reference System: Image/URL attachments, vision token extraction

- Command Execution: Safe terminal with approval flow

- Truncation Safety: Multi-layer edit protocol

## 1.3 Overall Assessment: STRONG FOUNDATION

What is Working Well:

- Architecture is enterprise-grade and genuinely differentiated

- Event sourcing + determinism is correctly implemented

- Trust model (visibility, restraint, reversibility) is sound

- Scope control UX is a real differentiator vs competitors

# PART 2: REMAINING IMPLEMENTATION STEPS (41-60)

## Phase A: Core Feature Completion (Steps 41-45)

### STEP 41: Dev Server Lifecycle + Long-Running Command UX

Goal: Handle background processes like dev servers properly

Key Deliverables:

- LongRunningProcess interface (id, command, cwd, status, pid, port)

- Process events: process_started, process_ready, process_output, process_stopped

- Ready detection: Parse output for port/ready signals

- ProcessCard UI with Open in Browser and Terminate actions

Estimated Time: 3-4 days

### STEP 44: Quality Gates for Greenfield Reliability

Goal: Handle edge cases that break scaffold flow

Key Deliverables:

- Non-empty directory handling: merge/replace/subfolder/cancel

- Monorepo detection: apps/ vs packages/ vs root

- Atomic apply: checkpoint before write, rollback on error

- Post-verification: Verify all files written correctly

Estimated Time: 2-3 days

### STEP 45: Smart Scaffold Detection (Intent Routing)

Goal: Reliably detect when user wants greenfield vs other modes

Key Deliverables:

- Hybrid heuristic + LLM classifier

- GREENFIELD_PATTERNS regex collection

- Test suite with 50+ diverse phrasings

Estimated Time: 3-4 days

## Phase B: User Experience Polish (Steps 46-50)

### STEP 46: Post-Scaffold Guide Mode

- What is next? suggestions based on recipe

- Remember preferences in .ordinex/preferences.json

- Suggested follow-ups route to PLAN/QUICK_ACTION

### STEP 49: Enhanced Error Recovery UX

- FailureCard with clear explanation + evidence

- Try Again / Try Different Approach / Manual Fix options

- Suggested fixes based on error pattern

## Phase C: Autonomy Enhancement (Steps 51-55)

### STEP 51: A1 Autonomy Loop Hardening

Goal: Make test-diagnose-repair loops bulletproof

Key Deliverables:

- AutonomyBudget: max_iterations (3), max_time_ms (600000), max_tool_calls (50)

- Loop detection: Track diff hashes, detect stuck/regression

- Auto-downgrade: A1 to A0 on repeated failure

Estimated Time: 3-4 days

### STEP 52: Decision Records (DECISIONS.log)

- Audit trail of why decisions were made

- Alternatives considered and evidence

### STEP 53: Scope Expansion Workflow

- ScopeExpansionRequestCard with justification

- Approve once / Approve for mission / Deny / Edit scope

## Phase D: Enterprise Features (Steps 56-60)

### STEP 57: Run Export + Audit Mode

Goal: Export completed runs for external audit

Export Schema:

- export_version, exported_at, run_id, checksum

- Full canonical event stream + hybrid evidence

- Small evidence embedded, large evidence referenced

### STEP 58: Replay Mode

- Load exported JSON, validate checksum

- Rehydrate UI from events only

- NO tool calls, NO LLM calls, NO side effects

# PART 3: IMPLEMENTATION PRIORITY MATRIX

## Critical Path (Must Complete First)

| Step | Name | Priority | Est. Time |
| --- | --- | --- | --- |
| 41 | Dev Server Lifecycle | HIGH | 3-4 days |
| 44 | Quality Gates | HIGH | 2-3 days |
| 45 | Smart Intent Routing | HIGH | 3-4 days |
| 51 | A1 Loop Hardening | HIGH | 3-4 days |
| 57 | Run Export | HIGH | 2-3 days |

## High Value (Ship Early)

| Step | Name | Priority | Est. Time |
| --- | --- | --- | --- |
| 46 | Post-Scaffold Guide | MEDIUM | 2 days |
| 49 | Error Recovery UX | MEDIUM | 2-3 days |
| 52 | Decision Records | MEDIUM | 2 days |
| 53 | Scope Expansion | MEDIUM | 2 days |

## Enterprise (After V1 Launch)

| Step | Name | Priority | Est. Time |
| --- | --- | --- | --- |
| 56 | Workspace Policies | ENTERPRISE | 3 days |
| 58 | Replay Mode | ENTERPRISE | 3 days |
| 59 | Team Roles | ENTERPRISE | 4-5 days |
| 60 | SSO/SAML | ENTERPRISE | 5-7 days |

# PART 4: IMPLEMENTATION PROMPTS

## Step 41 Prompt: Dev Server Lifecycle

TASK: Step 41 - Implement Dev Server Lifecycle + Long-Running Command UX

GOAL: Handle background processes (dev servers, watch modes) with start/stop/stream capabilities.

DELIVERABLES:

1) LongRunningProcess interface in types.ts

2) ProcessManager: startProcess, stopProcess, streamOutput

3) Ready detection for 'ready on port' signals

4) ProcessCard UI with Open in Browser + Terminate

5) Cleanup on extension deactivation

## Step 51 Prompt: A1 Loop Hardening

TASK: Step 51 - Harden A1 Autonomy Loop

GOAL: Make test-diagnose-repair loops bulletproof with budgets and loop detection.

DELIVERABLES:

1) AutonomyBudget: max_iterations=3, max_time_ms=600000, max_tool_calls=50

2) Loop detection: Track diff hashes, detect stuck (same hash twice)

3) Regression detection: Test pass count decreasing = regression

4) Auto-downgrade: A1 to A0 after 3 consecutive repair failures

# PART 5: YOUR V1 PROMISE

"Ordinex makes code changes safely: it proposes diffs, runs your tests, and you can roll back instantly."

What Competitors Do Not Have That You Do:

- Deterministic replay

- Scope control UX

- Run export/audit

- Policy-based execution

Your Next 3 Actions:

- Complete Step 41 (Dev Server) - unblocks post-scaffold experience

- Complete Step 44 (Quality Gates) - prevents scaffold failures

- Complete Step 51 (A1 Hardening) - makes autonomy trustworthy

Remember: Speed can be optimized later. Trust cannot.