ORDINEX

Next-Generation AI Coding Platform

VS Code Extension

COMPLETE IMPLEMENTATION GUIDE

From Step 40.5 (Intelligence Layer) Through V1 Production

Version 4.0 FINAL | February 5, 2026 | LOCKED

This document is the single source of truth for implementation.

Give this to your agent. Implement step by step.

# PART 1: WHAT IS ORDINEX

## 1.1 Product Vision

Ordinex is a next-generation AI coding platform delivered as a VS Code extension. It is NOT a clone of Cursor, Windsurf, or Copilot. Ordinex is building AHEAD of those tools — towards where AI-assisted development is shifting: intelligent, autonomous, trustworthy agents that understand your codebase deeply and execute with safety guarantees.

The name 'Ordinex' conveys order, precision, and systematic intelligence — a different lane from 'breezy flow' tools. Structured intelligence is the differentiator.

## 1.2 What Makes Ordinex Different

| Differentiator | What It Means | Competitors |
| --- | --- | --- |
| Event-Sourced Architecture | Every action is an immutable event. Full audit trail, replay, export. | None have this |
| Checkpoint + Restore | One-click restore to any point. Your #1 trust feature. | Cursor/Windsurf lack this |
| Bounded Autonomy (A0/A1) | Agent can iterate with budgets, loop detection, auto-downgrade. | Others: unlimited or none |
| Intelligence Layer | Context enricher that understands your codebase before routing. | Cursor has implicit; yours is explicit |
| Beat-Based Timeline | Organized narrative UI with verbosity modes. | Others use linear logs |
| Multi-Model Support | 9+ models, user can bring own key or subscribe. | Most lock to 1-2 models |
| Decision Records | DECISIONS.log explains WHY the agent chose what it chose. | Black box in competitors |
| Run Export + Replay | Export any run, replay it read-only, share with team. | Enterprise-grade auditability |

## 1.3 Business Model Phases

| Phase | What | Revenue | Timeline |
| --- | --- | --- | --- |
| Phase 1 (NOW) | VS Code Extension — Standalone. User provides own API keys. All logic runs locally. Focus: Make it work end-to-end, prove the product. | None (free/BYOK) | Current |
| Phase 2 (LATER) | Web UI + Backend. Backend handles LLM routing, billing, usage tracking. Web dashboard for analytics, settings, team management. | Subscription + tokens | After V1 |
| Phase 3 (FUTURE) | Enterprise. SSO/SAML, team roles, audit compliance, self-hosted option. | Enterprise contracts | After traction |

## 1.4 What This Means for Implementation

CRITICAL: Design abstractions now that work for both phases. Every service should have an interface that works locally now but can route through a backend later.

| Concern | Phase 1 (Now) | Phase 2 (Later) |
| --- | --- | --- |
| API Keys | User provides in settings | Backend manages |
| Billing | None | Subscription/tokens |
| User Auth | None (local only) | Login + accounts |
| Settings Storage | Local (.ordinex/) | Cloud sync |
| Analytics | None | Backend dashboards |
| LLM Calls | Direct API calls via LLMGateway interface | Routed through backend via same interface |
| Usage Tracking | Local log files | Backend reporting |

## 1.5 Current State: Step 40 Complete

The extension has been built through 40 implementation steps. The core scaffold flow, intent routing, mode system (ANSWER/PLAN/MISSION/SCAFFOLD), event bus, approval gates, and basic UI are functional. Steps 41-65 take this to production-ready V1.

What already works:

- Event-sourced architecture with EventBus

- Intent routing with pattern matching + LLM fallback

- 4 modes: ANSWER, PLAN, MISSION, SCAFFOLD

- Scaffold flow with recipe selection and file generation

- Approval gates for user confirmation

- Beat-based timeline UI (basic)

- Multi-model support (9+ models)

- Webview sidebar panel

What's missing (this document covers all of it):

- Intelligence Layer — the system doesn't deeply understand the codebase

- Dev server lifecycle — post-scaffold experience is broken

- Checkpoint/Restore — the #1 differentiator isn't built yet

- Settings panel — users must edit files manually

- Error recovery UX — failures show raw errors

- Autonomy hardening — A1 loops can get stuck

- Export/Replay — enterprise features not built

- Backend abstractions — not designed for Phase 2 yet

# PART 2: COMPLETE STEP INVENTORY

Steps are ordered by implementation priority. The Intelligence Layer (Step 40.5) comes FIRST because all subsequent features benefit from it.

| Phase | Steps | Focus | Time Estimate |
| --- | --- | --- | --- |
| INTELLIGENCE LAYER | 40.5 | Context Enricher — IMPLEMENT FIRST | 4-5 days |
| A: Core Completion | 41-45 | Make existing features bulletproof | 10-14 days |
| B: Trust & Recovery | 46-48 | Checkpoint, restore, resume (DIFFERENTIATOR) | 6-9 days |
| C: User Experience | 49-52 | Settings, error UX, onboarding | 6-9 days |
| D: Autonomy | 53-56 | A1 hardening, decision records, scope control | 8-11 days |
| E: Export & Audit | 57-59 | Run export, replay, audit trail | 7-8 days |
| F: Pre-Launch Polish | 60-62 | Performance, edge cases, dogfooding | 9-13 days |
| G: Backend Prep | 63-65 | Abstractions for Phase 2 (minimal now) | 3-4 days |

TOTAL: 53-73 days (~11-15 weeks) including Intelligence Layer

# PART 3: INTELLIGENCE LAYER — STEP 40.5

IMPLEMENT THIS FIRST — BEFORE STEPS 41-65

## 3.1 Why This Comes First

If you wait until after Steps 41-65, you will have built 25+ features on top of 'dumb' routing. Every feature will assume the current prompt handling. Adding intelligence later means touching EVERYTHING. Doing it now establishes the foundation that all future features build on top of.

## 3.2 The Core Problem

Current system:

User Input → Pattern Matching → Deterministic Route → Execute

What it should feel like:

User Input → UNDERSTANDS Intent → Clarifies if Needed → Knows Codebase → Smart Response

The difference is contextual intelligence. The system should feel like it 'gets' what you mean, even when you're vague.

## 3.3 What the Intelligence Layer IS

It is a SINGLE preprocessing component that sits between user input and your existing routing. Your router, modes, and execution stay exactly the same.

CURRENT:  User Input → Intent Router → Execute

PROPOSED: User Input → Context Enricher → Intent Router → Execute

## 3.4 Files to Create

| File | Purpose | New/Modified |
| --- | --- | --- |
| packages/core/src/intelligence/contextEnricher.ts | Main enricher — orchestrates all context gathering and builds EnrichedInput | NEW |
| packages/core/src/intelligence/codebaseContext.ts | Detects project type, structure, patterns, dependencies (NO LLM needed — file system only) | NEW |
| packages/core/src/intelligence/sessionContext.ts | Tracks conversation history within session: recent topics, files, decisions | NEW |
| routeUserInput (entry point) | Call enricher first, receive EnrichedInput instead of raw string | MODIFIED (1 function) |

This is 3 new files and 1 modified function. Minimal risk, maximum impact.

## 3.5 Deliverable A: Codebase Context (codebaseContext.ts)

Gathers project information WITHOUT any LLM calls. Pure file system checks — fast and deterministic.

### CodebaseContext Interface

interface CodebaseContext {

projectType: 'nextjs' | 'react' | 'express' | 'vite' | 'unknown';

hasTypeScript: boolean;

packageManager: 'npm' | 'pnpm' | 'yarn';

openFiles: string[];              // Currently open in editor

recentlyModified: string[];       // Last 5 files changed

hasAuth: boolean;                 // Detected auth setup

hasDatabase: boolean;             // Detected DB setup

componentLibrary?: string;        // shadcn, mui, chakra, etc.

srcStructure: 'flat' | 'feature-based' | 'layer-based';

}

Detection logic: Check for tsconfig.json (TypeScript), pnpm-lock.yaml/yarn.lock/package-lock.json (package manager), next.config.* (Next.js), vite.config.* (Vite), @supabase/supabase-js or prisma in package.json (database), next-auth or @auth/* (auth).

## 3.6 Deliverable B: Session Context (sessionContext.ts)

Tracks what has been discussed within the current VS Code session. This is what enables 'fix that thing' to resolve to the correct file.

### SessionContext Interface

interface SessionContext {

recentTopics: string[];           // ['authentication', 'button styling']

recentFiles: string[];            // Files we've touched or mentioned

recentDecisions: string[];        // Choices user made

pendingClarifications: string[];  // Asked but unanswered

}

Implementation: Update session context after every user message and agent action. Store in memory only (not persisted across sessions for V1).

## 3.7 Deliverable C: Context Enricher (contextEnricher.ts)

The main orchestrator that combines codebase + session context, resolves references, detects out-of-scope requests, and decides if clarification is needed.

### EnrichedInput Interface

interface EnrichedInput {

originalInput: string;

codebaseContext: CodebaseContext;

sessionContext: SessionContext;

resolvedReferences: Record<string, string>;  // 'the button' → 'Button.tsx'

clarificationNeeded: boolean;

clarificationQuestion?: string;

outOfScope: boolean;

outOfScopeResponse?: string;

enrichedPrompt: string;           // Enhanced prompt with context injected

}

### Key Functions

- enrichUserInput(input, workspaceRoot, session): Main entry point. Gathers context, resolves references, checks scope, builds enriched prompt.

- shouldClarify(input, codebaseContext, session): Decides if clarification is needed. If 'the button' and session has Button.tsx → no clarification. If completely ambiguous → ask ONE specific question with options.

- isOutOfScope(input): Pattern matching for non-code requests (weather, jokes, general knowledge). Returns polite redirect: 'I focus on your codebase. Is there code I can help with?'

- resolveReferences(input, session): Maps vague references to specific files using session history. 'that error' → last error discussed. 'the component' → last component mentioned.

- buildEnrichedPrompt(input, context, refs): Injects project type, open files, and resolved references into the prompt so the LLM has full context.

## 3.8 Deliverable D: Router Integration

Modify routeUserInput to call the enricher first. Everything downstream stays the same.

// BEFORE:

async function routeUserInput(text: string, ...): Promise<void> {

const greenfieldResult = detectGreenfieldIntent(text);

}

// AFTER:

async function routeUserInput(input: EnrichedInput, ...): Promise<void> {

if (input.outOfScope) { await respondOutOfScope(input.outOfScopeResponse); return; }

if (input.clarificationNeeded) { await askClarification(input.clarificationQuestion); return; }

const greenfieldResult = detectGreenfieldIntent(input.enrichedPrompt);

// ... rest stays the same

}

## 3.9 Before vs After Examples

| Scenario | Before (Current) | After (With Intelligence Layer) |
| --- | --- | --- |
| 'Fix the button' | Routes to QUICK_ACTION but doesn't know WHICH button. LLM guesses, often wrong. | Session knows we discussed Button.tsx 2 messages ago. Enriched prompt: 'Fix the button in src/components/Button.tsx'. Correct fix. |
| 'What's the weather?' | Routes to ANSWER, asks LLM. LLM tries to answer (wrong). | outOfScope = true. Responds: 'I focus on your codebase. Is there code I can help with?' |
| 'Add authentication' | Routes to PLAN. LLM generates generic auth plan. | Codebase context: Next.js + shadcn. Enriched prompt: 'Add authentication to this Next.js project using shadcn components'. Specific plan. |
| 'Create a new page' | Might wrongly route to SCAFFOLD (new project). | Codebase context: Next.js project exists. Routes to QUICK_ACTION. Creates page in app/ directory. |

## 3.10 What NOT To Build Now

- Full project indexing/embeddings — that's V1.1+

- Long-term memory across sessions — that's V1.2+

- Proactive suggestions — that's V1.2+

- Learning user preferences — that's V2+

The minimal Context Enricher is enough to make the system feel smart without building a full AI agent.

Estimated time: 4-5 days

# PART 4: PHASE A — CORE COMPLETION (Steps 41-45)

## Step 41: Dev Server Lifecycle + Long-Running Command UX

Goal: Handle background processes (dev servers, watch modes) that run indefinitely, with proper start/stop/stream capabilities.

Why Critical: After scaffold, users expect 'Start Dev Server' to work. Without this, the post-scaffold experience is broken.

Estimated Time: 3-4 days

### Deliverables

- A) LongRunningProcess types: Interface with id, command, args, cwd, status (starting/running/ready/stopped/error), pid, port, timestamps. Define ProcessReadySignal patterns for vite, next, cra, express, generic.

- B) Events: process_started, process_ready, process_output, process_stopped, process_error with full payloads including run_id, process_id, stream type, exit codes.

- C) ProcessManager service: startProcess(), stopProcess(), stopAll(), getProcess(), getActiveProcesses(), onOutput() with Disposable pattern. StartProcessOpts includes command, args, cwd, readySignals, timeout, env.

- D) ProcessCard UI component: Shows process status, port number, 'Open in Browser' button (if port detected), 'View Logs' button, 'Terminate' button, last few lines of output (expandable).

- E) Extension lifecycle: In deactivate(), stop all running processes gracefully. Emit process_stopped with reason 'extension_deactivate' for each.

- F) Port conflict handling: Check if port is in use before starting. Show decision card: 'Port 3000 already in use' with options [Kill existing] [Use different port] [Cancel].

### Test Cases

- Start dev server → status 'running' → 'ready' when port detected

- Open in Browser → opens correct URL

- Terminate → process stops, status updates, exit code captured

- Extension deactivate → all processes stopped gracefully

- Port conflict → shows decision card with options

## Step 42: Intent Routing Test Suite + Hardening

Goal: Ensure the intent routing system is bulletproof with comprehensive test coverage (50+ cases).

Why Critical: Wrong routing destroys user trust. 'I said create an app, why did it run a command?'

Estimated Time: 1-2 days

### Deliverables

- A) Test suite (50+ cases): 20 GREENFIELD cases (route to SCAFFOLD), 10 COMMAND cases (route to RUN_COMMAND), 8 QUICK_ACTION cases, 6 ANSWER cases, 6 PLAN cases. Each with exact input string and expected route.

- B) Edge case tests: Ambiguous inputs that previously broke routing. 'Run the app' → RUN_COMMAND not SCAFFOLD. 'Build the project' → RUN_COMMAND not SCAFFOLD. 'Create a new page' → QUICK_ACTION not SCAFFOLD.

- C) LLM classifier fallback tests: Verify ambiguous inputs ('Help me with the app', 'Can you do something about this?') trigger the LLM classifier rather than misrouting.

## Step 43: Scaffold Quality Gates

Goal: Handle edge cases that break scaffold: non-empty directories, monorepos, disk space, permissions.

Why Critical: Scaffold failures in edge cases destroy trust. Users blame Ordinex, not the edge case.

Estimated Time: 2-3 days

### Deliverables

- A) Preflight checks system: PreflightResult with canProceed, checks[], blockers[], warnings[]. Each check has id, name, status (pass/warn/block), message, and optional resolution with user options.

- B) Non-empty directory handling: Detect significant files. Offer options: Merge with existing (skip conflicts), Replace all (destructive), Create in subfolder, Cancel.

- C) Monorepo detection: Check for pnpm-workspace.yaml, lerna.json, turbo.json, nx.json. Offer: Create in apps/, Create in packages/, Create at root (not recommended).

- D) Disk space check: Need estimate + 500MB buffer for node_modules. Block if insufficient, warn if low.

- E) Atomic apply with rollback: Create checkpoint BEFORE any writes. Write all files. Verify all files written correctly. On ANY error → rollback to checkpoint. This is critical for trust.

- F) PreflightCard UI: Shows all checks with status icons. Blockers require resolution before proceeding. Warnings can be acknowledged.

## Step 44: Scaffold Post-Verification

Goal: After scaffold files are created, verify the project actually works before showing success.

Why Critical: Creating files is not enough. If npm install fails or code has syntax errors, the scaffold 'succeeded' but the project is broken.

Estimated Time: 1-2 days

### Deliverables

- A) Post-verification pipeline: Sequential steps: verify package.json valid → run npm install (with retry, 5 min timeout) → run lint → run typecheck → run build. Each step reports pass/warn/fail/skipped with duration.

- B) VerificationCard UI: Shows each step with live status and spinners. Failed steps show [View Error] [Retry] [Skip] options.

- C) Graceful degradation: Lint failures are acceptable (canProceed = true). Install failures are blocking. Build failures show detailed error with suggestions.

## Step 45: Settings Panel (Phase 1)

Goal: Let users configure Ordinex behavior without editing files manually.

Why Critical: Users need to set API keys, choose models, configure policies.

Estimated Time: 2-3 days

### Deliverables

- A) Settings schema (OrdinexSettings): apiKeys (anthropic, openai), models (default, planning, coding, vision), policies (verify, vision, commands, autonomyLevel), ui (theme, showConfidenceScores, compactMode), scaffold (defaultRecipe, defaultComponentSystem, autoStartDevServer).

- B) SettingsService interface: get(), set(), getAll(), reset(), onChange(). Phase 1: LocalSettingsService reading from ~/.ordinex/settings.json. Phase 2: CloudSettingsService (future, same interface).

- C) Settings Panel UI: Tab-based: [API Keys] [Models] [Policies] [UI] [Scaffold]. Password inputs with 'Test Connection' for API keys. Dropdowns for models. Radio buttons for policies.

- D) VS Code command: ordinex.openSettings command to open settings panel.

# PART 5: PHASE B — TRUST & RECOVERY (Steps 46-48)

THIS IS YOUR #1 DIFFERENTIATOR. Cursor and Windsurf don't have one-click restore. This is what makes Ordinex trustworthy.

## Step 46: Checkpoint System

Goal: Create snapshots before risky operations that can be restored if something goes wrong.

Estimated Time: 3-4 days

### Deliverables

- A) Checkpoint types: Checkpoint with id, created_at, run_id, task_id, reason (pre_scaffold/pre_mission/pre_edit/pre_command/user_manual/periodic), workspace_root, snapshot (files with original content + hash, git state, open editors), description, auto_created flag, expires_at.

- B) CheckpointManager: createCheckpoint(), restoreCheckpoint(), previewRestore(), getCheckpoint(), listCheckpoints(), getLatestCheckpoint(), deleteCheckpoint(), pruneOldCheckpoints(). RestorePreview shows exactly what will change before user confirms.

- C) Storage: .ordinex/checkpoints/ with index.json and per-checkpoint directories containing metadata.json, files/ snapshots, and git_state.json.

- D) Events: checkpoint_created, checkpoint_restore_started, checkpoint_restored, checkpoint_deleted.

- E) Auto-checkpoint triggers: Before scaffold, before mission execution, before any file edit. Automatic — user doesn't have to remember.

- F) Restore UI: CheckpointCard in Systems tab showing recent checkpoints with [Preview] [Restore] buttons. Confirmation dialog shows preview of what will change. One-click restore after failures: 'Mission Failed → [Restore to Before Mission]'.

## Step 47: Resume After Crash

Goal: If VS Code crashes or user closes window mid-mission, offer to resume where it left off.

Why Critical: Long missions take 5-10 minutes. Losing all progress to a crash is unacceptable.

Estimated Time: 2-3 days

### Deliverables

- A) Task persistence: PersistedTaskState stored in .ordinex/tasks/active/{task_id}.json with task_id, run_id, status, mode, current_phase, completed_steps, pending_steps, original_prompt, plan, last_checkpoint_id.

- B) Crash detection: On extension activation, detect tasks with status 'running' that weren't cleanly stopped.

- C) Resume flow: Show prompt: 'Interrupted Task Found — Add authentication feature — Progress: 2/5 steps — [Resume] [Restore Checkpoint] [Discard]'.

- D) Clean exit handling: On deactivation, mark active tasks as 'paused' with cleanlyExited = true.

## Step 48: Undo System

Goal: Granular undo for individual actions (beyond full checkpoint restore).

Estimated Time: 1-2 days

### Deliverables

- A) UndoStack: Push/pop of UndoableAction (file_edit, file_create, file_delete, command) with before/after content. canUndo(), undo(), peek(), clear().

- B) UI: After any file edit: 'Applied: Updated Button.tsx [Undo]'. Clicking Undo reverts just that file.

- C) Keyboard shortcut: Cmd+Shift+Z (configurable) for ordinex.undo command.

# PART 6: PHASE C — USER EXPERIENCE (Steps 49-52)

## Step 49: Error Recovery UX

Goal: When things fail, provide clear explanations and actionable options.

Estimated Time: 2-3 days

### Deliverables

- A) FailureCard component: Shows error type, message, file/line reference, suggested fix, and action buttons: [Try Again] [Try Different] [Restore] [Fix Manually].

- B) Error pattern suggestions: Pattern match common errors → human-readable suggestions. 'Cannot find module' → 'Missing import. Run npm install or check path.' 'Port in use' → 'Kill process or use different port.' 30+ patterns.

## Step 50: First-Run Experience

Goal: Guide new users through setup and basic usage on first install.

Estimated Time: 2-3 days

### Deliverables

- A) First-run detection: Check settings.onboarding.completed flag.

- B) Setup wizard: Step 1: Welcome. Step 2: API Key input with 'Test Connection' (Phase 1 only). Step 3: Quick tour of modes (ANSWER/PLAN/MISSION). Step 4: Try a simple task. Step 5: Done with suggested next actions.

- C) Feature highlights: Tooltips on first use of features (first Mission tab open, first diff, first checkpoint).

## Step 51: Post-Scaffold Guide

Goal: After scaffold succeeds, guide user on what to do next based on project type.

Estimated Time: 1-2 days

### Deliverables

- A) Recipe-specific suggestions: NextStepsCard showing: Start Dev Server, Create a New Page (Next.js), Complete Auth Setup (if auth recipe), Explore Project Structure. Sorted by priority.

## Step 52: Keyboard Shortcuts

Goal: Power users can use Ordinex without mouse.

Estimated Time: 1 day

### Deliverables

- Core shortcuts: Cmd+Shift+O (Focus), Cmd+Shift+N (New chat), Cmd+Shift+P (Create project), Cmd+Shift+Z (Undo), Cmd+Enter (Submit), Escape (Cancel), Cmd+Shift+R (Restore checkpoint).

# PART 7: PHASE D — AUTONOMY (Steps 53-56)

## Step 53: A1 Autonomy Loop Hardening

Goal: Make test-diagnose-repair loops bulletproof with budgets, loop detection, and auto-downgrade.

Estimated Time: 3-4 days

### Deliverables

- A) Autonomy budget: max_iterations (default 3), max_time_ms (600000 / 10 min), max_tool_calls (50), max_tokens_spent (100000). Track usage, check before each iteration.

- B) Loop detection: Detect: isStuck (same diff hash twice), isRegressing (test pass count decreasing), isScopeCreeping (files outside declared scope), isOscillating (alternating between two states). Uses diff hashing and state comparison.

- C) Auto-downgrade: When loop detected or budget exhausted → downgrade from A1 to A0 (require user approval). Emit autonomy_downgraded event with reason.

- D) Events: autonomy_budget_warning, autonomy_loop_detected, autonomy_downgraded.

## Step 54: Decision Records (DECISIONS.log)

Goal: Audit trail of why decisions were made, alternatives considered, evidence used.

Estimated Time: 2 days

### Deliverables

- A) DecisionRecord structure: id, timestamp, run_id, decision_type (file_selection/approach_selection/tool_selection/scope_change), decision, reasoning, evidence[], alternatives_considered[], confidence score.

- B) DECISIONS.log writer: Append formatted entries to .ordinex/runs/{run_id}/DECISIONS.log. Human-readable markdown format.

- C) UI: Decision log viewer in Logs tab with expandable details.

## Step 55: Scope Expansion Workflow

Goal: When agent needs to modify files outside current scope, require explicit approval.

Estimated Time: 2 days

### Deliverables

- A) ScopeExpansionRequest: run_id, current_scope[], requested_files[], reason, impact_assessment.

- B) ScopeExpansionCard: Shows current scope, requested additions, reason. Options: [Approve Once] [Approve for Mission] [Deny] [Edit Scope].

## Step 56: Autonomy Settings UI

Goal: Let users control autonomy level and budgets.

Estimated Time: 1 day

### Deliverables

- Settings: Autonomy level radio (A0/A1), budget limits (max iterations, max time, max tool calls). Located in Settings > Policies.

# PART 8: PHASE E — EXPORT & AUDIT (Steps 57-59)

## Step 57: Run Export

Goal: Export completed runs for external audit, sharing, or backup.

Estimated Time: 2-3 days

### Deliverables

- A) RunExport schema: export_version, exported_at, exporter, run metadata (id, timestamps, status, prompt), checksum (SHA-256), canonical events[], evidence (embedded <1MB, referenced for large files).

- B) Export flow: Load events → collect evidence → build export object → compute checksum → write JSON.

- C) UI: [Export Run] button in Mission Control header and completed run cards.

## Step 58: Replay Mode

Goal: Load an exported run and replay it in the UI without any side effects.

Estimated Time: 3 days

### Deliverables

- A) Replay loader: Load JSON, validate schema, verify checksum. Create ReplaySession with isReplay=true (PREVENTS any real execution).

- B) Replay player: next(), seekTo(index), play(delayMs). Step through events or auto-play with configurable speed.

- C) UI: Replay mode indicator, playback controls [|<] [<] [Play/Pause] [>] [>|], event timeline scrubber, 'Replay Mode - No changes will be made' banner.

## Step 59: Audit Trail Viewer

Goal: View complete audit trail for any run.

Estimated Time: 2 days

### Deliverables

- Comprehensive view: Timeline of all events, decision records, files changed (with diffs), commands executed (with output), checkpoints created, evidence collected.

# PART 9: PHASE F — PRE-LAUNCH POLISH (Steps 60-62)

## Step 60: Performance Optimization

Goal: Ensure Ordinex is fast even in large repos.

Estimated Time: 2-3 days

- Lazy loading of UI components

- Event batching for rapid updates

- Debounced file watching

- Efficient diff rendering

- Memory profiling and leak detection

## Step 61: Edge Case Hardening

Goal: Handle all the weird things users will do.

Estimated Time: 2-3 days

- Very large files (>1MB)

- Binary files

- Symlinks

- Permission errors

- Network timeouts

- Invalid API keys

- Rate limiting from providers

## Step 62: Dogfooding & Bug Fixes

Goal: Use Ordinex to build features in Ordinex. Fix bugs found.

Estimated Time: 5-7 days

- Internal usage for 1-2 weeks

- Bug tracker with priority classification

- Fix all P0/P1 bugs before V1

# PART 10: PHASE G — BACKEND PREP (Steps 63-65)

Even though you're building the extension first, designing the right abstractions now saves massive refactoring later. These are interface definitions + Phase 1 local implementations.

## Step 63: LLM Gateway Abstraction

Estimated Time: 1-2 days

- LLMGateway interface: complete(request) and stream(request). Phase 1: DirectLLMGateway (calls APIs with user's key). Phase 2: BackendLLMGateway (routes through your backend). Same interface, swap implementation.

## Step 64: Usage Tracking Abstraction

Estimated Time: 1 day

- UsageTracker interface: recordUsage(record) and getUsage(period). Phase 1: LocalUsageTracker (stores in .ordinex/usage/). Phase 2: BackendUsageTracker (reports to API).

## Step 65: Auth Abstraction

Estimated Time: 1 day

- AuthProvider interface: getCredentials(), isAuthenticated(), signOut(). Phase 1: LocalApiKeyAuth (reads from settings). Phase 2: BackendAuth (OAuth flow, token refresh).

# PART 11: IMPLEMENTATION ORDER & TIMELINE

## 11.1 Recommended Critical Path

This is the order that maximizes value at each stage:

| Priority | Step | What | Why First | Time |
| --- | --- | --- | --- | --- |
| 1 | 40.5 | Intelligence Layer (Context Enricher) | Foundation for everything else | 4-5 DAYS |
| 2 | 41 | Dev Server Lifecycle | Unblocks post-scaffold experience | 3-4 DAYS |
| 3 | 46 | Checkpoint System | YOUR #1 DIFFERENTIATOR | 3-4 DAYS |
| 4 | 43 | Scaffold Quality Gates | Prevents failures that destroy trust | 2-3 DAYS |
| 5 | 45 | Settings Panel | Users need to configure the tool | 2-3 DAYS |
| 6 | 50 | First-Run Experience | New user success rate | 2-3 DAYS |
| 7 | 42 | Intent Routing Tests | Prevents wrong routing | 1-2 DAYS |
| 8 | 44 | Scaffold Post-Verify | Confirms scaffold actually works | 1-2 DAYS |
| 9 | 53 | A1 Loop Hardening | Autonomy trust and safety | 3-4 DAYS |
| 10 | 47 | Resume After Crash | Prevents lost progress | 2-3 DAYS |
| 11 | 48 | Undo System | Granular control | 1-2 DAYS |
| 12 | 49 | Error Recovery UX | Better failure experience | 2-3 DAYS |
| 13 | 51 | Post-Scaffold Guide | User guidance | 1-2 DAYS |
| 14 | 52 | Keyboard Shortcuts | Power user productivity | 1 DAY |
| 15 | 54 | Decision Records | Audit trail | 2 DAYS |
| 16 | 55 | Scope Expansion | Safety boundary | 2 DAYS |
| 17 | 56 | Autonomy Settings | User control | 1 DAY |
| 18 | 57 | Run Export | Enterprise requirement | 2-3 DAYS |
| 19 | 58 | Replay Mode | Auditability | 3 DAYS |
| 20 | 59 | Audit Trail Viewer | Complete transparency | 2 DAYS |
| 21 | 60 | Performance | Speed in large repos | 2-3 DAYS |
| 22 | 61 | Edge Cases | Production hardening | 2-3 DAYS |
| 23 | 62 | Dogfooding | Real-world testing | 5-7 DAYS |
| 24 | 63-65 | Backend Abstractions | Phase 2 readiness | 3-4 DAYS |

## 11.2 V1 Definition — Done When:

- User can create a project (scaffold works reliably with quality gates)

- System understands codebase context (Intelligence Layer)

- User can start dev server (Step 41)

- User can configure settings (Step 45)

- User can recover from failures (Step 46 checkpoint + restore)

- User gets guided setup (Step 50 onboarding)

- User can export runs (Step 57)

- Autonomy is bounded and safe (Step 53)

- All P0/P1 bugs fixed (Step 62 dogfooding)

# PART 12: FILE & DIRECTORY REFERENCE

## 12.1 .ordinex/ Directory Structure

.ordinex/

├── settings.json              # User settings (Step 45)

├── usage/                     # Usage tracking (Step 64)

├── checkpoints/               # Checkpoint storage (Step 46)

│   ├── index.json

│   └── {checkpoint_id}/

│       ├── metadata.json

│       ├── files/

│       └── git_state.json

├── runs/                      # Run data (Step 57)

│   └── {run_id}/

│       ├── events.json

│       ├── evidence/

│       └── DECISIONS.log

├── tasks/                     # Active task state (Step 47)

│   └── active/

└── exports/                   # Exported runs (Step 57)

## 12.2 Complete Event Types

| Category | Events |
| --- | --- |
| Core | intent_received, mode_set, task_started, task_completed |
| Scaffold | scaffold_started, scaffold_proposal_created, scaffold_style_selected, scaffold_applying, scaffold_applied, scaffold_completed |
| Verification | verify_started, verify_completed, command_started, command_completed |
| Process | process_started, process_ready, process_output, process_stopped, process_error |
| Checkpoint | checkpoint_created, checkpoint_restore_started, checkpoint_restored, checkpoint_deleted |
| Autonomy | autonomy_budget_warning, autonomy_loop_detected, autonomy_downgraded |
| Vision | vision_analysis_started, vision_analysis_completed, reference_tokens_extracted |
| Intelligence | context_enriched, clarification_asked, out_of_scope_detected, reference_resolved |

# DOCUMENT SIGN-OFF

This document is the single source of truth for Ordinex implementation from Step 40.5 through V1 production release.

| Item | Details |
| --- | --- |
| Document Status | LOCKED — Requirements Frozen |
| Version | 4.0 Final |
| Date Locked | February 5, 2026 |
| Current State | Step 40 complete, ready for Step 40.5 |
| Next Action | Implement Step 40.5 (Intelligence Layer) — 4-5 days |
| Total Steps Remaining | 25 steps (40.5 through 65) |
| Estimated Total Time | 53-73 days (~11-15 weeks) |
| Agent Instructions | Implement steps in the order specified in Part 11. Read each step's deliverables carefully. Create all specified interfaces, types, services, UI components, events, and test cases. |
| Change Control | Any changes to LOCKED items require formal review and version increment |

IMPORTANT: Start with Step 40.5 (Intelligence Layer). All subsequent features benefit from it. Do NOT skip it.